ChatGPT response:

Good. I think we've converged on a project that is:

- Realistic in 2 months

- Computable on free GPUs

- Research-oriented rather than engineering-oriented

- Likely to produce interesting results even if the main hypothesis fails

Now I'll give you something even more valuable than a plan:

A plan designed to minimize research failure.

Most student projects fail because they try to answer a difficult question before building a reliable experimental pipeline.

We will instead build the project in layers.

Final Research Question

I would lock the project as:

Can graph-theoretic properties of attention patterns reveal the emergence of computational circuits before behavioral generalization in small Transformers learning addition?

Core Hypothesis

H1

Computational structure emerges before behavioral competence.

Operationally:

Graph Structure Change

↓

Generalization Improvement

rather than:

Generalization Improvement

↓

Graph Structure Change

Secondary Hypotheses

H2

Attention evolves from diffuse connectivity to specialized routing.

H3

Independent training runs converge toward similar graph structures.

The Research Pipeline

Think of the project as 4 phases.

Phase 1

Build Reliable Addition Model

Phase 2

Capture Training Dynamics

Phase 3

Extract Graphs

Phase 4

Analyze Emergence

You do not move to the next phase until the previous phase is working.

Phase 1: Build the Arithmetic Laboratory

Goal:

Train a small transformer that reliably learns 2-digit addition.

Dataset

Generate all examples:

00-99

+

00-99

Possible pairs:

100 × 100

=

10,000 examples

This is perfect.

No web scraping.

No labeling.

No noise.

Input format:

37+45=

Output:

82

Character-level tokenizer.

Vocabulary:

0-9

+

=

Approximately 12 tokens.

Train/Test Split

Important.

Don't randomly split.

Instead:

Train

Most combinations.

Test

Specific held-out regions.

Example:

80-99

numbers withheld.

This tests genuine generalization.

Not memorization.

Phase 2: Build the Transformer

Architecture:

Layers = 4

Heads = 4

d_model = 128

Context length = 8

Activation = GELU

Small enough for Colab.

Large enough to learn structure.

Optimizer:

AdamW

Learning rate:

1e-3

initially.

Training epochs:

Until:

95%+

test accuracy

or convergence.

Phase 3: Checkpoint Strategy

This is where most interpretability projects fail.

They only save:

final_model.pt

Don't do that.

Save checkpoints:

0%

1%

2%

5%

10%

20%

30%

40%

50%

60%

70%

80%

90%

100%

Minimum.

More is better.

For every checkpoint save:

weights

train accuracy

test accuracy

loss

These checkpoints are the entire paper.

Without them:

No emergence study.

Phase 4: Attention Extraction

Use:

TransformerLens GitHub

Do not build interpretability tools yourself.

For each checkpoint:

Run:

1000 evaluation examples

Collect:

Layer

Head

Attention Matrix

Store:

[layer][head][token][token]

Graph Construction

This is your novel angle.

Treat attention matrix as graph.

Example:

Digit1 → Digit2

becomes edge.

Graph:

Node = token position

Edge = attention weight

For every head:

Create directed weighted graph.

Example:

37+45=

positions:

0 1 2 3 4 5

become graph nodes.

Metrics To Compute

Keep it simple.

Only 4 metrics.

1. Graph Density

Measures:

How connected?

2. Entropy

Measures:

How focused is attention?

High entropy:

attention everywhere

Low entropy:

specialized routing

3. Degree Centrality

Measures:

Which tokens become important?

4. Modularity

Measures:

Do computational substructures emerge?

This is likely your strongest signal.

Phase 5: Emergence Analysis

Now create timelines.

Example:

Epoch

↓

Accuracy

↓

Density

↓

Entropy

↓

Modularity

Look for:

Question 1

Does modularity spike before accuracy?

Question 2

Does entropy decrease before accuracy?

Question 3

Do specific heads specialize?

These are publishable observations.

Phase 6: Multiple Seeds

Critical.

Train:

Seed 1

Seed 2

Seed 3

Seed 4

Seed 5

Minimum.

Why?

Otherwise reviewers can say:

random artifact

Multiple seeds turn anecdotes into evidence.

Phase 7: Ablation Study

Very important.

Remove:

Head A

and evaluate.

Question:

Does accuracy drop?

If yes:

Potential circuit.

If no:

Attention pattern may be irrelevant.

Expected Outcomes

Best case:

You discover:

Graph modularity increases

before

generalization improves.

Strong paper.

Moderate case:

You find:

specialized heads emerge

during training.

Still useful.

Worst case:

No significant effect.

Still publishable as:

negative result

+

careful methodology

What To Learn Before Starting

Only four topics.

Do not get distracted.

Week 1

Learn:

- TransformerLens

- Attention matrices

- NetworkX

- Basic graph metrics

Avoid:

- RL

- Diffusion models

- Vision

- LLM scaling

- Complex interpretability literature

Stay focused.

The Biggest Risk

The biggest risk is not technical.

It's scope creep.

You will be tempted to ask:

What about multiplication?

What about MLPs?

What about larger models?

What about reasoning?

Ignore all of it.

For two months your universe is:

2-digit addition

4-layer transformer

attention graphs

training dynamics

A surprisingly large number of good research papers are built on problems no more complicated than that.

If this first project succeeds, the next paper can extend it to multiplication, sorting, grokking, or larger models. The goal of this project is to establish a rigorous experimental framework and produce one clean scientific result about the emergence of computation inside Transformers.